QUOTATION

School of Disciples — Student & Admin Portal (Revised Scope)

| FROM | TO |
| --- | --- |
| Michael Genesis II Full Stack Web Developer | Pst Chris Ifonlaja School of Disciples |

| Quotation No. | Date Issued | Valid Until |
| --- | --- | --- |
| SOD-202607-02 (Revised) | 24 July 2026 | 23 August 2026 |

Project Overview

This quote covers the development of the School of Disciples Student Portal, where students can self-enrol, they have their own portal to view their own records and an improved admin portal experience. This is a revised quote following feedback from the committee to extend the original scope to include dual payment verification options and in-app zoom classes with automatic attendance.

Estimated development duration: 3 weeks from receipt of deposit.

Note: A visual refresh of the main schoolofdisciples.org site is a separate project from the portal build and is not included below; happy to scope that separately if the committee wants to proceed with it.

Scope of Work

1. Student Self-Enrolment

- In-app enrolment form, replacing the external form

- Document upload fields (payment screenshot, bank statement, passport photo, etc.)

- Automatic validation of required fields before submission

- Automatic acknowledgement email sent on submission, with a reference number

- New enrollments saved directly into the database in a clean, consistent format

2. Mini Student Portal

- Secure student login via magic link / one-time code (no password to manage)

- Each student can view only their own attendance, exam results, payment status and enrolment details

- Mobile-friendly interface for students to check their records anytime

3. Payment Verification — Manual & Automatic

- Manual path: students upload proof of payment; admin reviews and confirms it in the dashboard

- Automatic path: payment gateway integration (Paystack/Flutterwave/Stripe) for students who pay directly through the site, confirmed instantly without admin review

4. Online Exams & Tests

- Admin-created question sets (multiple choice, true/false, short answer - uploads csv)

- Timed test-taking experience for students, submitted through the portal

- Auto-grading for objective questions; manual grading workflow for open-ended answers

- Scores saved directly into the student's existing record

5. In-App Zoom Classes & Automatic Attendance

- Students join live classes from inside the student portal via the Zoom Video SDK, rather than the separate Zoom app

- Automatic attendance recorded by matching each student's login to their Zoom join/leave activity

- Attendance written straight into the student's record, no manual admin entry required

6. Elegant Admin Dashboard

- Redesigned interface for browsing and managing all student records

- Streamlined manual entry for attendance, payment status and exam scores where needed

- Search and filter by name, region, parish and cohort

- Data export (CSV) for reporting

7. Data Integrity Going Forward

- New enrollments follow a structured, consistent format from day one

- Consistent student ID system so records remain linkable and searchable long-term

8. Security & Access Control

- Row Level Security so students can never access another student's data

- Admin access kept separate and protected

- Personal data (DOB, address, phone, payment info) handled with access boundaries appropriate to its sensitivity

Investment

| Item | Amount (GBP) |
| --- | --- |
| Website Development (enrolment, student portal, payments, exams, Zoom classes, admin portal) | £1,500 |
| Ongoing Maintenance & Support (12 months) | £500 |
| TOTAL | £2,000 |

Third-Party Costs (Not Included Above)

- Zoom Pro/Business subscription — from approx. $14/user/month, billed to the church, not the developer

- Zoom Video SDK usage — 10,000 free minutes/month, then approx. $3.50 per 1,000 minutes; cloud recording approx. $4 per 1,000 minutes

- Payment gateway transaction fees (Paystack/Flutterwave/stripe) — typically ~1.5% per transaction

These are recurring, usage-based costs billed directly to the church by the respective providers, separate from the development and maintenance fees below.

Payment Terms

- 50% deposit (£750) to commence work

- 50% balance (£750) on completion and handover

- Maintenance fee (£500) invoiced annually, starting from handover date

- Payments by bank transfer

Note: A visual refresh of the main schoolofdisciples.org site is a separate project from the portal build and is not included below; happy to scope that separately if the committee wants to proceed with it.

What's Included in Maintenance

- Hosting and uptime monitoring

- Bug fixes as they arise

- Minor tweaks and adjustments

Note: new features or major changes beyond the scope above will be quoted separately.

Acceptance

By signing below, both parties agree to the scope and terms outlined in this quotation.

| Michael Genesis II Developer · Date | Pst Chris Ifonlaja Client · Date |
| --- | --- |